Biweekly Report — Website & Digital Content

October 5 – October 17, 2026

| Field | Detail |
| --- | --- |
| Period | Oct 5 – Oct 17, 2026 (2 weeks) |
| Scope | Website updates & maintenance (brand promotion) + digital content creation (lead generation) |
| Source | Official Website & Digital Content Tracker + internal build log |
| Previous report | Monthly Report (August 5 – September 5, 2026) |

First fortnight under the new tracker. Website is on track — 6 of 7 logged updates shipped (careers single-click apply, referral feature, circular logo, two SEO clean-ups); only Razorpay is open. Digital content is ramping up — of 8 items logged, 1 published, 2 ready, 4 in design or awaiting approval, 1 cancelled. Next fortnight's two gaps: nothing published since the first post, and no product has a finished catalogue, brochure or video; the audio/visual track has not started.

AT A GLANCE

| Area | Logged | Done | In Progress / Needs Attention |
| --- | --- | --- | --- |
| Website updates | 7 | 6 completed | 1 in progress (Razorpay) |
| Digital content | 8 | 1 posted · 2 ready | 4 pending approval / in design · 1 cancelled |
| Catalogues · brochures · videos | 6 products | 0 ready | all 6 pending |
| Weekly content target | 1 week tracked | 0 met | 1 missed (1 of 2 creatives); audio/visual 0 of 1 |
| Leads from content | 1 post published | 0 leads | attribution not set up |

1. WEBSITE UPDATES (7 logged)

| ID | Category | Work | Priority | Status | Published | Days |
| --- | --- | --- | --- | --- | --- | --- |
| WEB-001 | Product / Service | Gate Pass module (HRMS) | High | Completed | Oct 7 | 2 |
| WEB-002 | Website section | Razorpay API integration | High | In Progress | — | — |
| WEB-003 | Career | Single-click form submit | Low | Completed | Oct 6 | 1 |
| WEB-004 | Website section | Logo changed to circular shape | Low | Completed | Oct 6 | — |
| WEB-005 | Website section | SEO — remove old-site pages from index | Medium | Completed | Oct 16 | 1 |
| WEB-006 | Website section | SEO — keyword-targeted blog articles | Low | Completed | Oct 16 | 1 |
| WEB-007 | Career | Referral feature (users invite others) | Low | Completed | Oct 17 | 0 |

2. DIGITAL CONTENT (8 items logged)

| ID | Type | Title | Platform | Status |
| --- | --- | --- | --- | --- |
| DC-001 | Creative | Work from anywhere with Tally on Cloud | Instagram | Posted (Oct 6) |
| DC-002 | Creative | TallyPrime 7.2 new features | Instagram | Pending approval |
| DC-003 | Brand promotion | Company card design structure | Other | Cancelled |
| DC-004 | Brand promotion | Letterhead draft | Other | In design (awaiting template) |
| DC-005 | Brand promotion | Card design — back side | Other | Ready |
| DC-006 | Social post | Tally on Mobile app | Instagram | Pending approval |
| DC-007 | Catalogue / brochure | CFA module brochure | Website | Ready |
| DC-008 | Catalogue / brochure | Document Management System brochure | WhatsApp | In design |

3. READINESS & WEEKLY TARGET

| Product / Service | Catalogue | Brochure | Video |
| --- | --- | --- | --- |
| Tally Customized Product | — | — | — |
| Tally Cloud | — | — | — |
| HRMS | — | — | — |
| Mobile App | — | — | — |
| Tally Updates / Releases | — | — | — |
| Other Services | — | — | — |

| Week | Creatives done / target | Audio-visual done / target | Result |
| --- | --- | --- | --- |
| Oct 5 – 11 | 1 / 2 | 0 / 1 | Missed |
| Oct 12 – 18 | in progress | in progress | Pending |

CHALLENGES FACED

| # | Challenge | Impact |
| --- | --- | --- |
| 1 | Content target missed (1 creative vs 2 + 1 audio/visual); audio/visual track not started | Publishing cadence behind plan |
| 2 | Approval bottleneck — 2 finished assets (TallyPrime 7.2 flyer, Tally on Mobile post) pending approval | Ready content cannot go live |
| 3 | Brand collateral in rework (card / letterhead) | Design time spent with no published output |
| 4 | Razorpay integration blocked on the gateway's API / 2FA enablement | Website feature delayed |
| 5 | Zero shareable collateral — no catalogue / brochure / video for any of 6 products | Sales has nothing new for WhatsApp / print |
| 6 | No lead attribution; dashboard counts do not reconcile with the sheet (see Tracker Data Quality) | Content ROI unmeasurable; tracker needs a fix |

TRACKER DATA QUALITY - MISSING ROWS

Simple: The dashboard does not match the sheet — it shows 7 digital items but 8 rows are logged, and ‘Ready’ is one too high. The two leftover sample rows (WEB-001, DC-001) are still being counted. Fix the sheet before the next report so the numbers can be trusted.

Detailed:

| # | What the dashboard shows | What the sheet actually has | Fix |
| --- | --- | --- | --- |
| 1 | Digital total = 7 | 8 rows logged (DC-001 to DC-008) | The Total formula counts only non-Cancelled rows, so DC-003 (Cancelled) is silently dropped — label the column ‘Active’ or count every row. |
| 2 | Digital ‘Ready’ = 3 | 2 rows (DC-005, DC-007) | The ‘Creative’ row has a hard-typed 1 instead of the Ready formula every other row uses — replace it. |
| 3 | Digital ‘In Progress / Planned’ = 3 | 4 rows (DC-002, DC-004, DC-006, DC-008) | Same row — set it to =Total - Posted - Ready (the formula the other rows use). |
| 4 | Sample rows counted in the totals | WEB-001 and DC-001 are marked ‘Example row’ | Delete both sample rows, then recalculate the sheet. |

HOW WE CAN IMPROVE - MAKING INFORMATION CLEAR & VALUABLE TO CUSTOMERS

| # | What we will do | Benefit to the customer |
| --- | --- | --- |
| 1 | Answer four questions on every product / post: What is it? Who is it for? What problem does it solve? What do I gain? | Customer instantly understands the offering |
| 2 | Sell the benefit, not the jargon — plain results instead of ‘TDL / AES-256 / multi-threaded’ | Customer sees the value, not technical terms |
| 3 | One short video or GIF (30–60s) per product | A feature becomes obvious in seconds |
| 4 | One shareable one-pager per product (finish the catalogue / brochure for all 6) | Sales can answer instantly on WhatsApp |
| 5 | Real customer stories + FAQs in the customer's own words | Trust and clarity from real proof |
| 6 | One clear call-to-action with a UTM-tagged link on every post | Customer knows the next step; leads become traceable |

NEXT STEPS

| Priority | Item |
| --- | --- |
| High | Clear the two pending approvals (DC-002, DC-006), publish, and start the audio/visual track |
| High | Unblock Razorpay (WEB-002) — follow up on API / 2FA enablement |
| High | Finish and publish one catalogue / brochure per product; start the video library |
| Medium | Add UTM-tagged links + a lead-source field so content ROI is measurable |
| Medium | Fix the tracker dashboard (missing rows) so its totals match the item rows |

Prepared from Website_and_Digital_Content_Tracker.xlsx (last updated Oct 16, 2026) + the internal build log.